# Website Strategic
Source of Truth

Corporate Yoga Australia and Wellbeing Studio

PURPOSE The governing strategic foundation for positioning, audiences, offers, proof, conversion, experience, technology, governance and release decisions.

| Document status | Version | Prepared | Authority |
| --- | --- | --- | --- |
| Working source of truth | 1.0 | 29 July 2026 | Supplied evidence + completed decision workbook + current client direction |

This document consolidates the supplied materials, reconciles duplicated or conflicting recommendations and identifies decisions that still require client evidence or approval. It is not final website copy, a sitemap specification or a technology contract.

# How to use this document

GOVERNING RULE Where recommendations conflict, the most recent explicit client decision takes precedence. Unverified claims, logos, testimonials, credentials, outcomes and permissions remain blocked from publication.

## Status language

| Status | Meaning |
| --- | --- |
| Approved | Explicitly confirmed in the completed decision workbook or latest client direction. |
| Established fact | Supported consistently by supplied material or observable current-state evidence. |
| Working direction | Strategically recommended, but not yet formally signed off. |
| Evidence required | Believed plausible or internally confirmed, but documentation or publication permission is missing. |
| Open decision | A choice remains that could change scope, content, operations or risk. |
| Deferred | Intentionally outside release one; revisit against pilot evidence or business readiness. |

## Source authority and reconciliation order

Latest explicit client direction in the project request, including the 2027 Wellbeing Studio launch plan and release-one domain model.

Completed CYA Business & Content Decision Workbook, where it answers questions raised by the website blueprint.

CYA Website Experience Blueprint for the experience strategy, narrative model, architecture principles and design intent.

Wellbeing Studio Experience Blueprint and brand guide for the ecosystem, member experience and WS identity system.

Developer brief and redesign information as supporting analysis; superseded recommendations are retained as history, not treated as current decisions.

Live-site observations as at 29 July 2026; these describe the current state and are not automatically approved future requirements.

## Contents

1. Executive decision summary

2. Evidence base and confidence

3. Strategic diagnosis

4. Business, audience and buying context

5. Positioning and brand architecture

6. Offer and conversion architecture

7. Wellbeing Studio strategy and release boundary

8. Proof, trust and claims

9. Content and experience principles

10. Technology, data and operations

11. Measurement framework

12. Risks, dependencies and decisions

13. Sequenced plan

Appendix A. Client information questionnaire

Appendix B. Source register

# 1. Executive decision summary

RECOMMENDED DIRECTION Reposition CYA from a catalogue of yoga and wellbeing sessions into the partner that helps organisations make wellbeing part of the working year—while keeping one-off sessions, short programs and conference activations easy to find and buy.

## What is now established

Corporate Yoga Australia was founded in 2014. The 2001 reference is the origin of Debby Lewis’s workplace-wellbeing idea and personal practice, not the company founding date.

CYA is the lead company brand. Wellbeing Studio is CYA’s digital wellbeing platform and recurring-revenue growth priority.

The primary buyer is HR / People & Culture. Conference and event organisers are the second-highest-priority buying audience.

The primary commercial idea is “The Wellbeing Year”: move the conversation from isolated activity purchasing to sustained workplace wellbeing across a year.

Short engagements remain commercially important: 15-minute conference activations, one-off sessions, awareness days, short series, team events and conference programs must remain prominent.

HubSpot remains the CRM, website form destination and preferred consultation scheduling tool.

The working primary CTA is “Book a wellbeing consultation”, with a personal response commitment to be confirmed at one business day / 24 business hours.

Release one will market WS at corporateyoga.com.au/wellbeing-studio; subscribed members use the customised Moodle experience at studio.corporateyoga.com.au; wellbeingstudio.com.au redirects initially.

The separate wellbeingstudio.com.au marketing site is deferred until the pilot, audit, business model and 2027 launch strategy justify it.

CYA complements EAPs; it does not replace clinical, crisis or employee-assistance support.

No unverified proof will be published.

## The decision this document enables

The project can proceed into experience architecture and content production once the blocking questionnaire items are completed. It should not yet proceed to final claims, proof modules, facilitator content, legal publication, detailed integrations or launch commitments.

## Commercial logic

| Current perception to overcome | Target perception | Commercial effect |
| --- | --- | --- |
| A provider of yoga, Pilates and wellbeing sessions | A practical, national workplace wellbeing partner with flexible entry points and a connected digital platform | Larger share of recurring, multi-site and annual work without sacrificing high-converting one-off demand |
| A list of activities | A structured way to plan moments, programs and ongoing support through the year | Moves comparison away from hourly price alone |
| Claims and logo volume | Selected, permissioned proof with context | Reduces buyer risk and supports internal approval |

# 2. Evidence base and confidence

## Evidence inventory

| Source | Contribution | Confidence / limitation |
| --- | --- | --- |
| CYA Website Experience Blueprint (108 pp.) | Strategic assessment, “Wellbeing Year”, audience journeys, experience model, architecture, messaging, art direction, component and technical recommendations | High strategic value; some recommendations are proposals and several launch facts are explicitly evidence-dependent. |
| CYA Business & Content Decision Workbook | Client responses, priorities, offer availability, WS operating details, conversion and outstanding evidence | Highest authority where completed; many later sections remain unanswered. |
| CYA website redesign information | Positioning, audience, services, commercial priorities, customer journey and proof candidates | Useful planning evidence; contains recommendations and assertions that still require verification. |
| CYA + WS developer brief | Current-state audit, earlier two-site architecture, sitemap and technical recommendations | Useful audit history; its two-public-site recommendation is superseded for release one. |
| WS Experience Blueprint | Ecosystem model across marketing, Moodle, HubSpot, communications, live delivery and analytics | Strong working direction; full blueprint remains future work. |
| WS brand guide v1 / v1.1 | Identity, design tokens, voice, accessibility, governance and migration rules | Text content is identical across both versions; exact production assets and values still need lock-off. |
| Brand asset archive | CYA logos, marks and WS guide | Asset existence does not prove current approval, rights or complete usage rules. |
| Live CYA site, 29 July 2026 | Current proposition, services, proof, content inconsistencies and present UX | Observable snapshot; no analytics, backend or formal accessibility audit supplied. |
| wellbeingstudio.com.au | Interim site referenced by client and earlier audit | Could not be reliably inspected in the current environment; current direction is to redirect it. |

## Facts, hypotheses and unknowns

| Class | Examples |
| --- | --- |
| Established facts | 2014 company foundation; national service intent; primary HR buyer; full service catalogue; HubSpot; customised Moodle WS pilot; Q4 marketing development for 2027 launch; release-one WS URL model. |
| Reasonable hypotheses | Buyer confidence is constrained by category perception and weak contextual proof; “The Wellbeing Year” can increase recurring engagements; WS can make CYA more scalable and continuous; buyers need easier internal approval support. |
| Material unknowns | Verified active facilitator capacity; proof permissions; outcome data; legal entity/public address; insurance and qualifications; WS consent/data rules; pilot findings; offer economics; content ownership capacity; budget/timeline; integration details. |

# 3. Strategic diagnosis

## The core business problem

CYA’s challenge is not an absence of services. It is the distance between the value of the business and the way the category is understood. Buyers can easily read the current offer as a menu of yoga, Pilates, meditation and related activities. That frame encourages price comparison, episodic purchasing and underestimation of CYA’s planning, national network, workplace adaptation and digital continuity.

## The central strategic opportunity

CYA can own the practical middle ground between one-off wellbeing activity and clinical/crisis support: preventative, inclusive workplace wellbeing that fits real work and can grow from a single useful moment into an organised year of support.

## Principal opportunities

Use “The Wellbeing Year” as an experience and sales-planning framework, not a rigid minimum engagement.

Make conferences and short engagements deliberate entry pathways that demonstrate CYA’s quality and lead naturally to broader planning.

Productise the buyer journey through clearer pathways—moment, program and strategic partnership—without pretending every engagement is standardised.

Use WS as the continuous layer between live moments, extending reach to distributed, remote and smaller organisations.

Turn CYA’s accumulated client history into contextual proof rather than an unexplained logo wall.

Reduce perceived implementation burden for HR: planning help, communication materials, facilitator coordination, national delivery and reporting.

Develop an evidence loop through attendance, participation, satisfaction, renewal and qualitative feedback without overstating health outcomes.

## Consequential contradictions to resolve

| Issue | Conflicting inputs | Current treatment |
| --- | --- | --- |
| Public-site model | Developer brief: two public marketing sites. Workbook/latest direction: CYA sales page + Moodle member platform + redirect. | Latest decision governs release one; separate WS marketing site is deferred. |
| Brand lead | WS guide sometimes positions WS as the lead customer-facing identity. Workbook says CYA remains the lead company brand. | Contextual hierarchy: CYA leads corporate acquisition; WS leads inside the product/member experience. |
| Pricing | Developer brief recommends entry pricing; early redesign information says no public pricing; workbook allows possible “from $199 + GST”. | No fixed pricing approved. Decide whether minimum/starting guidance improves qualification before publishing. |
| WS cadence | Current site, earlier audits and workbook differ on durations and monthly/quarterly Lunch & Learn cadence. | Workbook schedule is provisional; verify before publication. |
| Evidence claims | Current site uses “proven”, specific wellbeing outcomes and psychosocial-safety language. Workbook prefers evidence-informed and questions leadership claims. | Use evidence-informed, bounded language; legal/clinical review high-risk claims. |
| Founding story | 2014 company foundation vs 2001 origin story. | Company founded 2014; 2001 may be used only as Debby’s personal origin story. |

# 4. Business, audience and buying context

## Business model and commercial priorities

CYA sells tailored B2B workplace wellbeing services and programs, supported by a national facilitator network. The intended growth model increases recurring and scalable revenue through WS subscriptions, conferences combined with pre/post digital access, recurring classes and multi-site programs.

| Priority | Commercial area | Strategic role |
| --- | --- | --- |
| 1 | Wellbeing Studio organisational subscriptions | Scalable, continuous value and a bridge between live delivery moments. |
| 2 | Conferences and events | Strong existing demand; high-impact entry point; can combine live activations with tailored WS access. |
| 3 | Recurring classes | Established “bread and butter” revenue and relationship continuity. |
| 4 | Multi-site programs | Uses the national network and can combine several offer types. |
| 5 | Workshops / Lunch & Learns | Useful content layer; operationally easier online across states. |
| 6 | Retreats / team days | Potentially valuable but more operationally intensive and less scalable. |

## Primary and secondary audiences

| Rank | Audience | Decision context | What the website must establish |
| --- | --- | --- | --- |
| 1 | HR / People & Culture | Needs a credible, low-friction program that employees will use and internal stakeholders will approve. | Relevance, ease, inclusivity, proof, delivery confidence and a clear consultation path. |
| 2 | Conference and event organisers | Needs reliable, adaptable programming that improves energy, focus and participation without disrupting the agenda. | Formats, logistics, facilitator availability, examples and fast enquiry. |
| 3 | Wellbeing / Employee Experience | Seeks sustained participation and a coherent program rather than isolated activity. | Program logic, WS continuity, measurement and collaboration. |
| 4 | Office managers / executive assistants | Often organises a practical one-off or series and needs speed and certainty. | Clear session options, requirements, locations and responsive contact. |
| 5–8 | CEOs/business owners; team managers; procurement/WHS; L&D | Influence, approve, organise or govern the purchase. | Value, risk, standards, scope, data/privacy and implementation detail as appropriate. |

## Priority organisation and sector hypothesis

The strongest commercial fit is currently hypothesised to be mid-sized and enterprise organisations—especially multi-site employers—while CYA remains able to serve smaller organisations. Priority sector signals include property, legal, technology, accounting/finance and potentially education/schools for WS. These are working priorities, not yet validated by revenue, margin, conversion or market-size analysis.

## Buyer decision model

| Buyer question | Underlying concern | Required response |
| --- | --- | --- |
| Will people actually participate? | Internal credibility and career risk | Relevant formats, inclusivity, attendance/feedback proof and practical communications. |
| Can this work for all our sites and roles? | Coverage, consistency and complexity | Verified capacity, delivery model, facilitator standards and location-specific confirmation. |
| How do I justify the investment? | Approval delay and competing priorities | Business case, value framing, sample scope and selected evidence. |
| What does this cost? | Comparability and budget fit | Explain investment drivers; decide whether to publish minimum or “from” guidance. |
| Is this credible and safe? | Reputation, duty of care and procurement | Insurance, practitioner standards, privacy, bounded claims and client evidence. |

# 5. Positioning and brand architecture

## Internal positioning territory

PROVISIONAL POSITION CYA is the practical, human workplace wellbeing partner that helps Australian organisations support people before stress becomes crisis—combining adaptable live experiences, national delivery and the Wellbeing Studio to make wellbeing part of everyday work, not a once-a-year gesture.

## Strategic distinction

| CYA is | CYA is not |
| --- | --- |
| Preventative and supportive | A replacement for an EAP, clinical care or crisis intervention |
| Practical, inclusive and workplace-aware | “Woo-woo”, preachy, athletic or designed only for already-flexible participants |
| Able to start with one useful moment and grow | A provider that requires every buyer to commit to a year |
| Human and tailored, with operational discipline | A generic wellness app or a faceless content library |
| Evidence-informed and honest about what is measured | A provider promising causal health, productivity or psychosocial-safety outcomes without evidence |

## Brand hierarchy

| Context | Lead identity | Relationship treatment |
| --- | --- | --- |
| Corporate acquisition and service sales | Corporate Yoga Australia | WS is presented as CYA’s digital platform and continuous-support layer. |
| CYA Wellbeing Studio sales page | CYA page architecture; WS product identity prominent | “Wellbeing Studio by Corporate Yoga Australia” or approved equivalent. |
| Moodle member experience | Wellbeing Studio | CYA appears as a quiet provenance/legal endorsement. |
| Contracts, privacy, procurement and billing | Correct CYA legal entity | WS product naming cannot obscure the contracting/data controller identity. |
| Potential future standalone WS marketing site | Decision deferred | Reassess after pilot audit, business-model decision and 2027 launch planning. |

## Voice

Professional, human, inspiring, practical, grounded and real. Use Australian English, specific verbs and supportive choice. Avoid hype, wellness clichés, guaranteed outcomes, generic “transformative” language and assumptions about bodies, roles or confidence.

# 6. Offer and conversion architecture

## Service catalogue: confirmed available

The workbook states the following are available, primarily onsite unless otherwise noted: workplace yoga, chair yoga, Pilates, stretch and mobility, desk stretch, breathwork, meditation, mindfulness, sound baths, workplace wellbeing workshops, Lunch & Learns, conference activations, retreats/team days, awareness campaigns, custom programs and WS. Lunch & Learns are more readily delivered online across states.

## Recommended offer logic

| Entry pathway | Buyer need | Representative formats | Natural progression |
| --- | --- | --- | --- |
| A moment at work | A useful, easy starting point | One-off session, awareness day, short series, team event | Another moment, a themed sequence or inclusion in the year plan |
| Conference and events | Energy, calm, focus and connection within an agenda | 15-minute activations, desk stretch, morning movement, breathwork, tailored pre/post WS access | Broader conference partnership or organisation-wide follow-on |
| Workplace wellbeing program | Consistent support across a period | Mixed modalities, campaigns, calendar planning, WS, communications | Annual or multi-site partnership |
| Strategic wellbeing partner | Integrated support across people, locations and the year | National delivery, program design, reporting, WS, champions and ongoing review | Renewal and deeper operational partnership |
| Wellbeing Studio | Accessible digital support at any time | Live micro-sessions, on-demand practices, themes and resources | Organisation-wide subscription plus live/program services |

## Program naming

“Essentials / Growth / Elevated” is a working direction only. It improves maturity signalling but remains too abstract unless each level is defined by audience, duration, inclusion, reporting, support and exclusion. Avoid publishing tiers until delivery and economics are confirmed.

## Conversion strategy

PRIMARY ACTION Book a wellbeing consultation. The action should feel like a useful planning conversation, not an opaque sales gate.

Use contextual labels where they reduce ambiguity: “Plan your wellbeing year”, “Discuss your conference”, “Ask about national delivery” and “See the Studio”.

Capture only essential information initially: name, work email, company, interest and location(s); add privacy notice and consent controls appropriate to the follow-up.

Route every form to HubSpot with source page, campaign and enquiry type.

Provide a useful confirmation state, expected response window and scheduling option.

Create an automated nurture path for enquiries not ready to proceed, while retaining personal follow-up.

Develop a manager-forwardable business case or ROI/value summary to address internal approval delay.

## Pricing decision

Fixed prices are not approved for release one. The workbook indicates possible appetite for “from $199 + GST” for a short or multi-booking context. Publishing this without clear conditions could create false comparison and anchor higher-value work too low. Test three options during content/offer design: no number with clear investment drivers; a genuine minimum engagement; or representative starting scopes with explicit conditions.

# 7. Wellbeing Studio strategy and release boundary

## Current product definition

WS is currently described as an inclusive, always-available digital wellbeing space with short live and recorded practices, monthly themes and practical support. Employer clients receive access links and promotional material; employees receive live micro-sessions, a Moodle library and recurring content updates.

## Current operating details requiring final verification

| Element | Workbook response | Status |
| --- | --- | --- |
| Mindful Monday | Monday, 12 pm AEST, 15 minutes, presented by Chantal | Verify presenter, time zone policy and holiday/replay handling. |
| Thriving Thursday | Thursday, 12 pm AEST, 10 minutes, presented by Debby | Conflicts with current CYA site, which states 15 minutes. Verify. |
| Lunch & Learn | Currently monthly; considering quarterly | Open operating decision. |
| Fresh content | New yoga, Pilates and audio meditation content on Fridays; monthly themes | Confirm sustainable cadence and governance. |
| Reporting today | Live attendance and numbers logged into the Studio | Define sources, accuracy, privacy thresholds and employer presentation. |
| Replay policy | No live replay; professionally recorded library content instead | Confirm and explain clearly. |

## Ecosystem roles

| System | Primary responsibility | Do not force it to become |
| --- | --- | --- |
| CYA public website | Explain, build trust, convert corporate demand | A member content platform |
| Moodle / studio.corporateyoga.com.au | Authenticated member experience, practices, resources and live access | The corporate sales website or master CRM |
| HubSpot | Lead capture, consented relationship data, lifecycle, scheduling and communications | The learning/content-delivery interface |
| Analytics/reporting layer | Business learning and responsible aggregate client reporting | Employee surveillance or unsupported outcome measurement |

## Release-one domain decision

Publish a comprehensive WS marketing/sales page at corporateyoga.com.au/wellbeing-studio.

Direct contracted client members to studio.corporateyoga.com.au for the customised Moodle experience.

Retain wellbeingstudio.com.au and redirect it to the CYA sales page during the interim.

Do not commission a separate full WS marketing website until pilot evidence, the audit, D2C intent, content capacity and campaign requirements have been assessed.

Preserve redirect flexibility and avoid creating duplicated indexed copy across domains.

## Pilot-to-2027 launch gates

Complete the Moodle experience, content, accessibility, privacy and analytics audit.

Define employer and member value based on pilot evidence, not aspiration.

Resolve live cadence, content production capacity, reporting and support model.

Decide B2B-only versus future D2C scope and economics.

Create the Q4 campaign strategy, proposition, proof plan, acquisition model and measurement baseline.

Then decide whether a separate WS public site creates more value than it costs in duplication, governance and search complexity.

# 8. Proof, trust and claims

## Proof strategy

PRINCIPLE Replace breadth without context with fewer, stronger, permissioned proof stories placed where buyer doubt arises.

## Evidence requirements

| Proof type | Minimum requirement | Current status |
| --- | --- | --- |
| Client names/logos | Genuine relationship, correct logo, explicit permission, dates and evidence location | Blocking register not completed. |
| Testimonials/reviews | Correct attribution and permission; dated Google rating/count if used | Selection and maintenance owner unresolved. |
| Case studies | Client permission, context, intervention, delivery, evidence, limitations and approved quotation | Cromwell, Shell Energy and Link-Up are candidates only. |
| Facilitator network | Active status, region, discipline, qualification, insurance, biography, image permission and capacity | Register missing. |
| Professional standards | Current insurance certificates, credential framework, safety and incident procedures | Documents missing. |
| Outcome claims | Source, denominator, period, method and limitations; no causal inference from participation alone | Measurement model missing. |
| Awards/recognition | Exact title, year, category/status and documentary evidence | Current wording inconsistent; blocked. |

## Recommended proof sequence

Create the client permission register and remove every unsupported current-site proof item from the migration set.

Develop Cromwell Property Group first as the flagship multi-location, multi-format partnership—subject to client permission and verified facts.

Develop Shell Energy as a distributed/virtual delivery story and Link-Up (Qld) as a flexible smaller/not-for-profit story—again subject to evidence.

Introduce a simple quarterly evidence process for ongoing clients: attendance, repeat participation, satisfaction, qualitative themes, renewal and delivery learning.

Use a small selected-client treatment with context; do not restore an unexplained logo wall.

## Claims guidance

| Use / likely usable once evidenced | Avoid or review before use |
| --- | --- |
| Founded in 2014; national delivery; evidence-informed; practical and inclusive; supported thousands of employees (with count/source); 5.0 from 50 Google reviews dated 25 July 2026 (with maintenance). | “Australia’s leading”; “trusted pioneer”; “proven outcomes”; guaranteed stress, resilience, productivity or psychosocial-safety effects; unqualified EAP comparison; unsupported awards, retention or reach figures. |

# 9. Content and experience principles

## Narrative model

The approved blueprint direction is a narrative spine with task-led branches. The homepage should make one coherent argument, while users can branch to the relevant service, program, event, proof or WS information without being forced through a linear story.

## Core narrative sequence

Wellbeing is not a day. It is a year.

Here is what a year can look like—explicitly presented as an example, not a quote or contract.

Here is what fits at work, including quick starts and short engagements.

Here is how much of the year CYA can help hold—from Essentials through strategic partnership, once tiers are confirmed.

Here are the people, standards and evidence behind the delivery.

Wellbeing Studio is the continuous digital layer.

Book a useful planning conversation.

## Approved Year View guardrail

APPROVED WORDING Explore an example year in action. Your actual program is built around your people, locations and priorities.

## Experience requirements

One clear primary action per view; contextual secondary actions only when they represent a distinct user need.

Mobile-first reordering without changing the argument or hiding proof.

Keyboard-operable navigation, forms, filters and any interactive Year View; a fully useful static fallback.

Reduced-motion support, no autoplay and no content delayed behind animation.

Real content, empty/error/success/loading states and long-name edge cases designed from the outset.

Meaningful headings, landmarks, labels, error summaries, alt text, transcripts/captions and 44×44 px minimum targets.

Australian English and plain language, with specialised or health terms explained.

## Visual system: working direction, not final production specification

The source materials support one related family with different characters: CYA should feel documentary, calm, credible and workplace-real; WS should feel slightly lighter and more member-focused. Working tokens include teal #17535B, deep teal #103F45, gold #BD964A, mist #F4F6F5, ink #253336, body grey #596467 and aqua #39AEB8, with Urbanist headings and Open Sans body. Exact asset approval, licences, contrast and coded tokens require lock-off before production.

# 10. Technology, data and operations

## Current-state findings

CYA currently runs on Squarespace and shows content/URL inconsistencies, duplicated FAQ patterns, disconnected form mechanisms and proof-quality issues.

WS is a customised Moodle product in pilot. Earlier documents refer to a separate React/Vite marketing SPA, but release one now routes acquisition through CYA.

HubSpot is confirmed as the CRM and form destination; post-enquiry automation is currently incomplete.

No complete analytics baseline, integration map, privacy model, content workflow or operational RACI was supplied.

## Technical principles

| Area | Direction |
| --- | --- |
| Platform selection | Do not choose the marketing CMS or front-end solely because WS once used React. Select against publishing autonomy, performance, accessibility, integration, maintenance, cost and release scope. |
| Public rendering | All public marketing content must be crawlable in initial HTML through static/server rendering or an equivalent robust CMS output. |
| CMS | Non-technical owners must be able to maintain pages, resources, case studies, testimonials, facilitator profiles and metadata without routine developer intervention. |
| Forms/CRM | One HubSpot-backed pattern with source attribution, consent, routing, notifications, scheduling, confirmation and failure handling. |
| Moodle boundary | Keep authenticated learning/member capability in Moodle for release one; audit before replacing or duplicating it. |
| SEO | Unique titles/descriptions, canonical handling, structured data only when valid, redirect map, XML sitemap and Search Console. |
| Accessibility | Target WCAG 2.2 AA, not the older 2.1 baseline in the developer brief. Include content, component and manual assistive-technology testing. |
| Performance | Set Core Web Vitals “Good” targets at the 75th percentile; optimise responsive images, fonts, scripts and third parties. |
| Privacy/security | Data minimisation, consent, retention, access control, processor inventory, incident handling and clear employer/employee boundaries. |

## Data and privacy boundary for WS

The strategic direction is to report useful aggregate participation without exposing individual wellbeing responses or activity to employers. This requires an explicit data model, minimum reporting thresholds, role-based access, consent wording, retention rules and legal review. Participation data should not be presented as clinical or causal wellbeing evidence.

## Operating ownership required

| Role | Required accountability | Current status |
| --- | --- | --- |
| Business/brand owner | Position, claims, offer and major identity decisions | Likely Debby; formalise. |
| Website content owner | Draft/review/publish routine pages and resources | Debby initially; capacity risk. |
| CRM owner | HubSpot fields, workflows, consent, routing and quality | Intended Debby; confidence/capacity unresolved. |
| WS product/content owner | Moodle roadmap, content cadence, support and member experience | CYA stated; named accountable owner required. |
| Evidence owner | Permissions, case studies, measures and review dates | Unassigned. |
| Technical owner | Hosting, releases, monitoring, security, integrations and support | Unassigned. |
| Privacy/legal reviewer | Policies, health claims, data processing and contracts | Unassigned. |

# 11. Measurement framework

## Commercial outcomes

| Measure | Definition / use | Baseline / target |
| --- | --- | --- |
| Qualified consultations | Consultations matching agreed audience, need, geography and commercial fit | Target stated: at least five fresh consultations per week; qualification definition required. |
| New clients | New contracted clients attributable or materially influenced by the website | Ambition stated: at least one per week; baseline and capacity validation required. |
| Proposal progression | Consultation → proposal → win rates by offer and source | Not supplied. |
| Priority revenue mix | Share from WS subscriptions, conferences, recurring and multi-site work | Not supplied. |
| Sales-cycle efficiency | Time from enquiry to decision and common loss reasons | Not supplied. |

## Experience and product indicators

Consultation form completion, error and abandonment rates.

Enquiries mentioning an annual program, multi-site delivery, conference or WS.

Year View engagement and service/program branch selection.

Case-study and proof engagement before conversion.

WS walkthrough/demo requests, organisation activation, member logins and live attendance.

Repeat WS use, practice completion/viewing and re-engagement—interpreted cautiously and with privacy safeguards.

Member task success, accessibility issues, support demand and satisfaction.

Core Web Vitals, organic visibility, landing-page conversion and campaign attribution.

## Measurement rules

Record source, period, denominator and limitations for every published number.

Do not infer stress reduction, productivity or health outcomes from logins or attendance alone.

Use qualitative client and member feedback alongside behavioural measures.

Define minimum aggregate thresholds before reporting to employers.

Establish baselines before setting final launch targets.

# 12. Risks, dependencies and decisions

| Priority risk | Consequence | Control / decision |
| --- | --- | --- |
| Proof and permissions arrive late | Launch credibility and claims become placeholders; legal/reputational risk. | Start permission register and Cromwell evidence collection immediately. |
| WS scope expands before pilot learning | Duplicated build, cost and fragmented member journey. | Maintain current domain boundary and audit Moodle first. |
| “The Wellbeing Year” obscures short work | Loss of high-converting events and one-offs. | Keep explicit quick-start, conference and short-series pathways throughout. |
| Claims outpace evidence | Legal, procurement and trust risk. | Claims register, evidence owner and qualified review. |
| Debby becomes the bottleneck | Content, CRM and approvals stall. | Define RACI, templates, delegated roles and realistic cadence. |
| Pricing remains opaque | Lower qualification and repeated sales friction. | Test minimum/starting guidance after offer economics are clear. |
| National capability is overstated | Delivery failure and reputational damage. | Publish verified current capacity, not aspirational coverage. |
| Tracking creates surveillance concerns | Member distrust and privacy risk. | Data minimisation, aggregation, transparency and access controls. |
| Paid campaign precedes foundations | Traffic reaches inconsistent, weakly evidenced journeys. | Complete content, proof, analytics, accessibility and form gates before Q4 scale. |

## Decisions already approved

2014 foundation date

CYA lead company brand / WS digital platform

Primary HR buyer

HubSpot CRM

No unsupported proof

The Wellbeing Year as framework and campaign

Book a wellbeing consultation as working primary action

Release-one WS domain model

## Blocking decisions before content/build lock

Legal entity, privacy, insurance and safety materials

Facilitator register and dependable national capacity

Client proof permissions and case-study facts

WS live schedule, content cadence, support and reporting

Response-time wording and HubSpot workflow ownership

Pricing guidance and offer-level definitions

Approved brand assets, font licences and photography rights

Budget, timeline, procurement and final approvers

# 13. Sequenced next-step plan

| Sequence | Work | Concrete outputs | Gate |
| --- | --- | --- | --- |
| 1. Decision close-out | Complete Appendix A with Debby and Glenn; assign owners/dates. | Signed decision register, RACI, constraints and release boundary. | No final content or build scope before blockers are answered. |
| 2. Evidence mobilisation | Proof permissions, facilitator register, legal/insurance pack, analytics and offer economics. | Approved evidence library and claims register. | No unsupported proof migrates. |
| 3. Current-state audit | CYA analytics/SEO/accessibility/content; full Moodle/WS UX, content, data and integration audit. | Baselines, defect/risk log and pilot findings. | Audit determines WS roadmap. |
| 4. Offer and journey definition | Validate buyer journeys, tier logic, pricing treatment, conversion and HubSpot hand-offs. | Offer architecture, journey maps, conversion specification and nurture model. | Business owner approval. |
| 5. Content strategy and modelling | Proof-led page briefs, content model, claims rules, migration and governance. | Content matrix, case-study model, metadata and production plan. | Content readiness gate. |
| 6. Experience/design system | Translate approved strategy into responsive UX and the related CYA/WS family. | Prototype, component states, accessibility patterns and token lock-off. | Usability and accessibility validation. |
| 7. Technical implementation | Build CYA experience, WS sales page, HubSpot workflows, redirect and Moodle hand-offs. | Tested release candidate, redirects, analytics, privacy and documentation. | End-to-end QA and owner training. |
| 8. Q4 launch campaign development | Use pilot evidence and live foundations to design the 2027 launch. | Campaign proposition, channel plan, content calendar, attribution and targets. | Proceed only when product promise and capacity are proven. |

# Appendix A. Client information questionnaire

Purpose: close only the gaps that materially affect strategy, scope, claims, legal risk, conversion, operations or launch readiness. Short factual answers are sufficient. Attach documents where requested. “TBC” is acceptable if an owner and due date are assigned.

COMPLETION PRIORITY Items marked BLOCKING must be answered before final content or build scope is approved. Items marked PRE-LAUNCH may follow design, but must close before publication.

## A. Governance and scope

BLOCKING  Who is the final decision-maker for business strategy, website content, brand, technical scope and launch? If different people, name each role.

Why this matters: Prevents approval ambiguity and rework.

Response / evidence location:  ______________________________________________________________

BLOCKING  What is the target release date, budget range and procurement process for the CYA rebuild and the Q4 WS campaign work?

Why this matters: Determines feasible phasing and platform choices.

Response / evidence location:  ______________________________________________________________

BLOCKING  Confirm release-one scope: CYA rebuild; CYA /wellbeing-studio sales page; Moodle member experience retained; wellbeingstudio.com.au redirected. List any exception.

Why this matters: Locks the domain and build boundary.

Response / evidence location:  ______________________________________________________________

PRE-LAUNCH  Who owns the source-of-truth document and how will changes be approved, dated and communicated?

Why this matters: Prevents conflicting documents returning.

Response / evidence location:  ______________________________________________________________

## B. Offers, economics and conversion

BLOCKING  For Essentials, Growth and Elevated (or replacements), specify target client, duration, frequency, inclusions, exclusions, account support, reporting and delivery dependencies.

Why this matters: Makes tiering truthful and usable.

Response / evidence location:  ______________________________________________________________

BLOCKING  What minimum engagement or representative “from” price could be published without misleading buyers? Provide cost conditions and approval.

Why this matters: Resolves pricing ambiguity.

Response / evidence location:  ______________________________________________________________

BLOCKING  Define a qualified consultation and the maximum weekly volume CYA can service while maintaining a one-business-day response.

Why this matters: Makes targets and promises operationally credible.

Response / evidence location:  ______________________________________________________________

BLOCKING  Who owns HubSpot forms, scheduling, notifications, personal follow-up and automated nurture? Provide the desired post-enquiry stages.

Why this matters: Defines the conversion operating model.

Response / evidence location:  ______________________________________________________________

## C. Wellbeing Studio product and pilot

BLOCKING  Confirm the current live-session schedule: name, presenter, day, time, time-zone treatment, duration, holiday policy and replay policy.

Why this matters: Current sources conflict.

Response / evidence location:  ______________________________________________________________

BLOCKING  Confirm the sustainable content cadence for Friday releases, monthly themes and Lunch & Learns. Who commissions, reviews, uploads and retires content?

Why this matters: Prevents an unmaintainable promise.

Response / evidence location:  ______________________________________________________________

BLOCKING  What is included in an employer subscription today: access model, support, onboarding, promotional materials, reporting, contract term and pricing logic?

Why this matters: Defines the current product, not the aspiration.

Response / evidence location:  ______________________________________________________________

BLOCKING  What did the pilot set out to test, what data is being collected, when will it conclude and who approves changes from the audit?

Why this matters: Sets evidence gates for the 2027 launch.

Response / evidence location:  ______________________________________________________________

BLOCKING  Which member and employer data does Moodle collect; where is it hosted; who can access it; how long is it retained; and what can employers see?

Why this matters: Required for privacy, trust and reporting.

Response / evidence location:  ______________________________________________________________

DECISION  What criteria would justify a separate wellbeingstudio.com.au marketing site after the pilot—D2C launch, search opportunity, conversion, campaign need or other?

Why this matters: Prevents premature duplication.

Response / evidence location:  ______________________________________________________________

## D. Proof and people

BLOCKING  Provide the client permission register for every proposed logo, testimonial and case study, including approver and evidence location.

Why this matters: Controls publication risk.

Response / evidence location:  ______________________________________________________________

BLOCKING  For Cromwell, Shell Energy and Link-Up, provide dates, scope, locations, objectives, delivery facts, measures, quotation, approver and visual permissions.

Why this matters: Enables credible case studies.

Response / evidence location:  ______________________________________________________________

BLOCKING  Provide the active facilitator register: location, discipline, qualifications, insurance, background checks, travel range, capacity, biography and image permission.

Why this matters: Substantiates national delivery.

Response / evidence location:  ______________________________________________________________

PRE-LAUNCH  Who will own quarterly evidence collection and what measures can be collected consistently from every ongoing client?

Why this matters: Creates the future proof system.

Response / evidence location:  ______________________________________________________________

PRE-LAUNCH  Confirm whether “thousands of employees supported” can be calculated. Provide method, period, duplicates treatment and evidence file.

Why this matters: Converts an assertion into a defensible claim.

Response / evidence location:  ______________________________________________________________

PRE-LAUNCH  Provide the exact award/recognition name, year, category, status and documentary evidence.

Why this matters: Corrects inconsistent live wording.

Response / evidence location:  ______________________________________________________________

## E. Legal, safety and assets

BLOCKING  Provide legal entity name, ABN, publishable address, phone/email, privacy policy, website terms and contracting identity for WS.

Why this matters: Required public and contractual information.

Response / evidence location:  ______________________________________________________________

BLOCKING  Provide current public liability and professional indemnity certificates/coverage, practitioner credential requirements and incident/escalation procedure.

Why this matters: Supports procurement and safety claims.

Response / evidence location:  ______________________________________________________________

BLOCKING  Provide participant safety/waiver wording, crisis-support wording and the reviewer for health, psychosocial-safety and EAP-related claims.

Why this matters: Controls high-risk communications.

Response / evidence location:  ______________________________________________________________

BLOCKING  Identify approved CYA/WS logos, colour/token authority, endorsement lock-up, Urbanist/Open Sans licences and clear-space rules.

Why this matters: Locks the production identity system.

Response / evidence location:  ______________________________________________________________

BLOCKING  For all proposed images, provide source/photographer, participant consent, permitted channels and expiry/review date. List missing photography.

Why this matters: Possession is not publication permission.

Response / evidence location:  ______________________________________________________________

## F. Measurement and technical constraints

BLOCKING  Provide GA4, Search Console, HubSpot, Squarespace, domain/DNS, hosting and Moodle access owners. List any unavailable credentials.

Why this matters: Enables audit and delivery planning.

Response / evidence location:  ______________________________________________________________

BLOCKING  Provide current monthly traffic, enquiry volume, qualified leads, proposals, wins, lead sources and top landing pages for the last 12–24 months.

Why this matters: Creates the commercial baseline.

Response / evidence location:  ______________________________________________________________

BLOCKING  List required integrations, government/data-residency constraints, security requirements, accessibility commitments and internal IT review.

Why this matters: Can materially change architecture and cost.

Response / evidence location:  ______________________________________________________________

PRE-LAUNCH  Set privacy-safe aggregate reporting thresholds and approve which WS measures may be shown to employers.

Why this matters: Prevents employee-level surveillance.

Response / evidence location:  ______________________________________________________________

PRE-LAUNCH  Confirm who will monitor site health, forms, analytics, accessibility, content freshness and incident response after launch.

Why this matters: Makes the system maintainable.

Response / evidence location:  ______________________________________________________________

## Questionnaire sign-off

| Role | Name | Date | Signature / approval record |
| --- | --- | --- | --- |
| Business owner |  |  |  |
| Website/content owner |  |  |  |
| Wellbeing Studio owner |  |  |  |
| Technical owner |  |  |  |
| Privacy/legal reviewer |  |  |  |

# Appendix B. Source register

| Source | Date/status | Role in this document |
| --- | --- | --- |
| CYA and WS Website Rebuild Developer Brief.pdf | 25 July 2026 | Supporting audit and earlier build recommendation; domain architecture superseded for release one. |
| CYA website redesign Information.docx | Supplied | Planning evidence: positioning, audiences, services, conversion and proof candidates. |
| 02. Brand Assets.zip | Supplied | CYA logos/marks and WS guide; approvals and rights still require confirmation. |
| Wellbeing_Studio_Brand_Style_Guide_v1.docx | 25 July 2026 | WS identity, experience, verbal and governance system. |
| CYA website blueprint.pdf | 29 July 2026 | 108-page experience blueprint; governing creative/experience recommendation where not superseded by later client decisions. |
| CYA_Business_Content_Decision_Workbook.docx | 26–29 July 2026 | Primary decision authority for completed responses; unresolved later sections form questionnaire inputs. |
| Wellbeing_Studio_Brand_Style_Guide_v1.1.docx | 25 July 2026 | Textually identical to v1 in extraction; treat v1.1 as filename/version authority pending asset-owner confirmation. |
| Wellbeing Studio Experience Blueprint.docx | 25 July 2026 | Ecosystem-wide WS direction across acquisition, Moodle, HubSpot, content, live experience and analytics. |
| corporateyoga.com.au | Observed 29 July 2026 | Current live messaging and content snapshot. |
| wellbeingstudio.com.au | Referenced 29 July 2026 | Interim property; not reliably inspectable in current environment and scheduled for redirect. |
| Latest client project direction | 29 July 2026 | WS pilot status, Q4 campaign planning, 2027 launch intent and interim domain model. |

## Known evidence limitations

No analytics exports, CRM reports, contracts, insurance certificates, legal policies, facilitator register, permissions register or pilot dataset were supplied.

The 108-page blueprint is image-based and untagged; it was visually reviewed. The completed workbook was treated as authoritative for answered decisions.

The current WS interim site could not be reliably inspected from the available browsing environment.

Competitor and market claims in supplied material were not independently re-researched in this consolidation. A formal market-validation phase remains recommended before final positioning claims.

This document records strategy and requirements; it does not constitute legal, clinical or privacy advice.

## Version control

| Version | Date | Change | Owner/approver |
| --- | --- | --- | --- |
| 1.0 | 29 July 2026 | Initial consolidated strategic source of truth and client questionnaire | Working draft for Glenn Hammond / Debby Lewis |